|  |  |
| --- | --- |
| **Day** | **Task** |
| Day 1 (Jun 10) | Project Title finalization |
| Day 2 (Jun 11) | Project requirements gathering |
| Day 3 (Jun 12) | Decide the components of the website |
| Day 4 (Jun 13) | Develop a prototype |
| Day 5 (Jun 17) | Develop a prototype |
| Day 6 (Jun 18) | Develop a prototype |
| Day 7 (Jun 19) | Get approval for the prototype |
| Day 8 (Jun 20) | Begin the development |
| Day 9 (Jun 24) | Create a homepage for the website using HTML5, CSS4 and Javascript. |
| Day 10 (Jun 25) | Developing the home page for the website |
| Day 11 (Jun 26) | Creating the Login/Register functionality for the website using HTML5, CSS4 and Javascript |
| Day 12 (Jun 27) | Connect the Login/Register functionality to the Oracle using Node.js/Express framework |
| Day 13 (Jul 1) | Developing the Login/Register functionality for the website |
| Day 14 (Jul 2) | Analyzing the progress and Testing |
| Day 15 (Jul 3) | Final presentation |