**Plan of Semester**

|  |  |
| --- | --- |
| **Day** | **Task** |
| Day 1 (Jun 10) | Finalize the Project Title |
| Day 2 (Jun 11) | * Gather the project requirements * Finalize the roles |
| Day 3 (Jun 12) | * Decide the components of the website * Build the ER diagrams * Addition of some more functional requirements |
| Day 4 (Jun 13) | Develop a prototype of the website |
| Day 5 (Jun 17) | Develop a prototype of the website |
| Day 6 (Jun 18) | Implement the navbar for website |
| Day 7 (Jun 19) | * Implement the login page in front-end * Implement back-end part for registration page |
| Day 8 (Jun 20) | * Implement the login page in front-end * Implement back-end part for registration page |
| Day 9 (Jun 24) | * Create the customer table in the database * Connect the customer table to the register page |
| Day 10 (Jun 25) | Implement validations to login and register page |
| Day 11 (Jun 26) | * Create the forgot password link in front-end * Implement email verification using PHP * Connect database to forgot password link. |
| Day 12 (Jun 27) | Implement the database to connect the verification code link to register page. |
| Day 13 (Jul 1) | Implement the database to connect the verification code link to register page. |
| Day 14 (Jul 2) | Analyzing the progress and Testing |
| Day 15 (Jul 3) | Final presentation |